Add cyber

🎯 6-Month Roadmap – AI Learning Platform (Math / Physics / CS)

We’ll divide this into 3 phases:

- Phase 1 → Core Engine (Months 1–2)

- Phase 2 → Intelligence & Interactivity (Months 3–4)

- Phase 3 → Advanced AI & Real Users (Months 5–6)

🟢 Phase 1 – Build the Core (Months 1–2)

Goal: Have a working product solving real problems step-by-step.

Month 1 – Backend Math Engine

🎯 Focus: Mathematics first (Linear Algebra + Calculus)

Why?
Because it fits your current studies and is structured.

Build:

✅ FastAPI backend
✅ User authentication (JWT)
✅ PostgreSQL database
✅ Math parsing (LaTeX input)
✅ SymPy integration

Implement step-by-step solvers for:

- Solving linear systems

- Matrix multiplication

- Determinant

- Eigenvalues & eigenvectors

- Derivatives

- Basic integrals

⚠ Important:
Don’t just compute the result.
Return a structured explanation like:

{

"step": 1,

"rule": "Row reduction",

"explanation": "...",

"latex": "R2 → R2 - 3R1"

}

This will be your core advantage.

Month 2 – Frontend + UI

🎯 Focus: Clean, modern UI

Build with:

- React or Next.js

- Tailwind

- KaTeX for math rendering

Implement:

✅ Text + LaTeX input box
✅ Step-by-step display panel
✅ Save exercise history
✅ User dashboard
✅ Topic tracking

Now you already have:

A real usable math solver.

That’s huge.

🟡 Phase 2 – Add Intelligence (Months 3–4)

Now we make it smart.

Month 3 – Adaptive Learning System

Add:

📊 Skill Tracking

Each topic has a score:

- Linear systems

- Derivatives

- Eigenvalues

- Integrals

When student struggles → reduce score
When correct → increase score

🎯 Recommendation Engine

If weak in:

- Determinants → suggest exercises

- Integration by parts → show review

This makes it a tutor, not just a solver.

Month 4 – Physics + CS Mode

Now expand.

Physics:

Start with:

- Kinematics equations

- Newton’s laws

- Basic electricity

Implement:

- Equation solver

- Unit consistency check

- Step explanations

Computer Science Mode:

Students can paste:

int f(int n){

if(n==0) return 1;

return n * f(n-1);

}

System explains:

- This is recursion

- Time complexity O(n)

- Stack depth

- Possible issues

This will make you stand out.

🔴 Phase 3 – Advanced AI + Real Users (Months 5–6)

Now we level up.

Month 5 – AI Tutor Mode

Instead of giving full solution immediately:

Add Modes:

1️⃣ Hint mode
2️⃣ Ask-me-questions mode
3️⃣ Full solution mode

Use LLM API for explanation generation.
But keep your symbolic engine for correctness.

Very important:
Separate:

- Logic engine

- Language explanation engine

Month 6 – Real Users + Polishing

Launch Beta

- Invite students from university

- Invite high school students

- Collect feedback

Add:

✅ Progress graphs
✅ Weekly summary
✅ Mistake analysis
✅ Dark mode
✅ Mobile optimization

💰 If You Want Monetization Later

After Month 6 you could:

- Freemium model

- Hebrew localized version (huge opportunity)

- School partnerships

- SAT / Bagrut preparation modules

In Israel especially, a serious Hebrew AI tutor is underdeveloped.

⚙ Suggested Tech Architecture

Backend:

- FastAPI

- SymPy

- PostgreSQL

- Redis (later for caching)

Frontend:

- Next.js

- Tailwind

- MathJax / KaTeX

AI:

- OpenAI API or fine-tuned model later

Deployment:

- Vercel (frontend)

- Railway / Render / AWS (backend)

🧠 Important Strategic Advice

Do NOT:

- Try to support everything at once.

- Build 50 features.

Do:

- Make one subject extremely good.

- Make explanations beautiful.

- Focus on clarity.

🔥 Now Let Me Ask You Something Important

Do you want this to be:

- A technical masterpiece?

- A business?

- A research-level AI system?

- Or something that truly helps students understand deeply?

Your answer determines:

- Whether we focus more on AI

- Or more on pedagogy

- Or more on scalability

Tell me your vision — and I’ll refine this roadmap specifically for you.